PROJECT REPORT

OSINT Investigation Copilot

An AI-Assisted Platform for Public-Source Intelligence Collection, Correlation and Visualization

B.E. Computer Science and Engineering – Mini Project

Xavier Institute of Engineering (XIE), Mumbai

Team

Yash Vijay Singh  •  Rian  •  Romit Singh

Document version: Draft v1.0   |   Date: 29 September 2026

Table of Contents

# 1. Executive Summary

OSINT Investigation Copilot ek AI-assisted web platform hai jo kisi target (Domain ya Company) ke baare mein publicly available information automatically collect karta hai, un findings ko correlate karta hai, relationship graph ke roop mein visualize karta hai, aur ek evidence-backed investigation report generate karta hai.

Aaj ke time mein ek investigator ko DNS lookup, WHOIS, certificate transparency, subdomain finder, technology detector, GitHub search jaise 10+ alag websites/tools manually use karne padte hain, aur phir sab kuch khud jod ke samajhna padta hai. Hamara system ye poora workflow ek jagah automate karta hai.

Key differentiator: Hum sirf data collect nahi kar rahe. Hamara focus hai Correlation + Graph + Evidence + AI Summary. Har finding ke saath Source, Evidence aur Timestamp hota hai, aur AI sirf collected evidence se summary banata hai, koi fact invent nahi karta.

## 1.1 Project at a Glance

| Item | Detail |
| --- | --- |
| Title | OSINT Investigation Copilot: An AI-Assisted Platform for Public-Source Intelligence Collection, Correlation and Visualization |
| Domain | Cybersecurity, OSINT, Applied AI |
| Target types (v1) | Domain, Company (with official domain) |
| Collectors (v1) | DNS, WHOIS/RDAP, Certificate Transparency, Subdomains, Technology Detection, Public GitHub |
| Core outputs | Structured findings, interactive relationship graph, AI investigation summary, PDF report |
| Approach | Passive, public-source only. No scanning, no exploitation, no credential hunting |
| Backend | Python + FastAPI |
| Frontend | Next.js + Tailwind CSS + Cytoscape.js |
| Database | SQLite (SQLAlchemy) |
| AI | LLM API or local model with strict grounding |
| Timeline | 8 weeks (prototype + documentation + demo) |

# 2. Introduction

## 2.1 What is OSINT?

OSINT (Open-Source Intelligence) ka matlab hai publicly accessible sources se information collect karke usse analyse karna. Sources mein DNS records, certificate logs, public code repositories, websites, registries aur public databases aate hain. Security teams, journalists, threat analysts aur pentesters reconnaissance phase mein OSINT ka heavy use karte hain.

## 2.2 Problem Statement

- Fragmentation: Tools alag-alag hain aur output formats bhi alag (JSON, text, HTML, CSV).

- Manual correlation: Investigator ko khud connect karna padta hai ki kaunsa subdomain kis IP pe hai, kaunsi technology kis host pe chal rahi hai, kaunsa GitHub repo target se related hai.

- Time-consuming: Ek chhote target ke liye bhi ghanton lag sakte hain.

- Weak traceability: Notes aur screenshots mein "ye info kahan se aayi" ka proper record nahi hota.

- AI hallucination risk: Generic LLM tools bina proof ke claims kar dete hain, jo investigation mein dangerous hai.

## 2.3 Proposed Solution

Ek unified platform jo investigator se sirf target leta hai, aur baaki pipeline automatic chalata hai: collection, normalization, correlation, graph building, AI summarization aur report generation. Har step ka output evidence ke saath store hota hai.

## 2.4 Analogy: Detective ka Corkboard

Socho ek detective ke paas ek corkboard hai. Har clue ek pin hai, clues ke beech ke connections red strings hain, aur har pin ke saath ek proof slip chipki hai jispe likha hai clue kahan se mila. Ek assistant end mein pura case summarize karta hai aur ek case file banata hai. Hamara project bilkul yehi karta hai, sirf digital aur automatic.

| Detective ka kaam | Hamare project mein |
| --- | --- |
| Alag-alag jagah se clues lana | Collectors (DNS, CT logs, GitHub, ...) |
| Clues ko ek format mein likhna | Normalizer (Pydantic schema) |
| Pins aur red strings | Entities aur Relations (NetworkX graph) |
| Proof slips | Evidence system |
| Assistant jo case summarize kare | AI Copilot (LLM) |
| Final case file | Auto-generated PDF report |

# 3. Objectives and Scope

## 3.1 Objectives

- Domain/company ke liye passive OSINT data collection automate karna.

- Multiple sources ke output ko ek common schema (Entity, Relation, Evidence) mein normalize karna.

- Rule-based correlation engine banana jo raw data ko structured intelligence mein badle.

- Interactive investigation graph provide karna jisme har node ka evidence dekha ja sake.

- LLM based Copilot banana jo sirf collected evidence ke basis pe summary aur next steps de.

- Ek click mein professional investigation report (PDF) generate karna.

- System ki accuracy ko known domains par measure karna (precision/recall).

## 3.2 In Scope (Version 1)

- Target types: Domain aur Company (official domain ke saath).

- 5 core collectors: DNS, Certificate Transparency, Subdomains, Technology detection, Public GitHub (WHOIS/RDAP domain info ke saath).

- Entity correlation, investigation graph, evidence system, AI summary, PDF report.

- Investigation history (SQLite mein store).

## 3.3 Out of Scope (Future Work)

- Username, social media aur email investigations (scope bahut explode ho jata hai).

- Active scanning: port scan, vulnerability scan, brute-force.

- Leaked credential ya secret hunting.

- Individuals ki personal profiling.

- Real-time continuous monitoring aur alerting.

Tip: "Don't build 50 tools." 5 solid collectors banao aur time Correlation + Graph + AI Summary + Evidence pe lagao. Isse project ek real intelligence platform jaisa lagega, random API calls ka collection nahi.

# 4. Existing Tools and Positioning

Neeche kuch popular OSINT/recon tools ka high-level comparison hai. Ye general descriptions hain, viva se pehle har tool ki latest features ek baar official docs se verify kar lena.

| Tool | Kya karta hai | Strength | Gap jo hum fill karte hain |
| --- | --- | --- | --- |
| Maltego | Link-analysis platform, transforms se entities connect karta hai | Powerful graph visualization, bahut integrations | Learning curve, data sources ke liye licenses; evidence-grounded AI report core focus nahi |
| SpiderFoot | Open-source OSINT automation, 200+ modules | Wide coverage, web UI | Output bahut bada aur noisy; concise evidence-cited narrative summary limited |
| theHarvester | CLI se emails, subdomains, hosts collect karta hai | Simple, fast | Sirf collection; correlation/graph/report nahi |
| OWASP Amass | Subdomain enumeration aur network mapping | Deep enumeration | Enumeration focused; AI summary/report nahi |
| Recon-ng | Modular recon framework (CLI) | Scriptable, modular | Text-heavy, visual graph aur AI layer nahi |
| Shodan | Internet-connected devices ka search engine | Huge exposure dataset | Alag use-case; hamare pipeline mein optional enrichment ho sakta hai |

Positioning statement: Hamara system in tools ka replacement nahi hai. Ye ek lightweight, open, explainable platform hai jo evidence-traceable AI summary aur auto-report par focus karta hai, aur academic project ke liye poori tarah samajhne aur explain karne layak hai.

# 5. System Architecture

## 5.1 High-Level Architecture

USER (Investigator)

|

v

+--------------------+

|  Next.js Frontend  |   Input form, dashboard, graph, evidence panel

+---------+----------+

| REST / SSE

v

+--------------------+

|  FastAPI Backend   |   Orchestrator (asyncio + BackgroundTasks)

+---------+----------+

|  runs in parallel

+-------+--------+---------+----------+

|                |         |          |

v                v         v          v

DNS/WHOIS     CT + Subs   Tech      GitHub

Collector     Collector   Collector Collector

|                |         |          |

+-------+--------+---------+----------+

v

+--------------------+

| Data Normalizer    |   Pydantic: Entity / Relation / Evidence

+---------+----------+

v

+--------------------+

| SQLite Database    |   investigations, entities, relations, evidence

+---------+----------+

v

+--------------------+

| Correlation Engine |   Rules + NetworkX + confidence scoring

+----+----------+----+

|          |

v          v

+---------+  +-------------+

| Graph   |  | AI Copilot  |   Grounded LLM summary + chat

| JSON    |  | (LLM)       |

+----+----+  +------+------+

+------+-------+

v

Investigation Report (HTML -> PDF)

## 5.2 Layer Responsibilities

| Layer | Responsibility | Technology |
| --- | --- | --- |
| Presentation | Target input, live progress, dashboard, graph, evidence panel, report download | Next.js, Tailwind, Cytoscape.js |
| API / Orchestration | Job creation, collector scheduling, status tracking, error handling | FastAPI, asyncio |
| Collection | Public-source data gathering, one class per source | dnspython, httpx, PyGithub, BeautifulSoup |
| Normalization | Convert source-specific output to common schema | Pydantic models |
| Storage | Persist entities, relations, evidence, history | SQLite + SQLAlchemy |
| Correlation | Build relationships and confidence scores | Python, NetworkX |
| Intelligence | Grounded summary, findings, next steps, Q&A | LLM API / Ollama |
| Reporting | Assemble and export final report | Jinja2, WeasyPrint |

## 5.3 End-to-End Data Flow

| Step | Stage | What happens |
| --- | --- | --- |
| 1 | Input | Investigator target + type deta hai. Target Analyzer validate karta hai aur investigation record create hota hai. |
| 2 | Collect | Orchestrator saare collectors parallel chalata hai. Har collector raw data + source reference return karta hai. |
| 3 | Normalize | Raw output ko Entity, Relation aur Evidence objects mein convert kiya jata hai. |
| 4 | Store | Sab kuch SQLite mein save hota hai, investigation_id ke saath. |
| 5 | Correlate | Rules run hote hain: subdomain to IP, IP to cloud, cert to hostnames, tech to host, repo to domain. |
| 6 | Graph | NetworkX graph banta hai aur Cytoscape ke liye JSON export hota hai. |
| 7 | Summarize | Structured findings LLM ko diye jate hain, response validate hota hai. |
| 8 | Present | Dashboard stats, graph, AI summary, evidence panel dikhte hain. |
| 9 | Report | Generate Report par HTML template render hoke PDF banta hai. |

# 6. Module Descriptions

## 6.1 Module 1: Target Analyzer

Ye entry point hai. Kaam: input validation, target type classification aur safety checks.

| Target type | Handling |
| --- | --- |
| Domain | Regex + tldextract se validate. Example: example.com. Subdomain diya ho toh registered domain extract karke user ko option do. |
| Company | Company name se domain guess karna risky hai (false positives). Isliye v1 mein input hai: Company Name + Official Domain (optional but recommended). Domain milne par pipeline domain jaisa hi chalta hai, GitHub org search company name se bhi hota hai. |
| Username (future) | V1 mein disabled, "Coming soon" label. |

- Input sanitization: Sirf valid hostname characters allow karo. Private/internal IPs aur localhost reject karo (SSRF protection).

- Consent checkbox: "Main sirf publicly available data collect kar raha/rahi hoon aur mere paas is target ko investigate karne ka legitimate purpose hai."

- Rate limiting: Ek time par limited concurrent investigations.

## 6.2 Module 2: OSINT Collectors

Detailed collector design section 7 mein hai. Har collector ek common interface follow karta hai:

class BaseCollector:

name: str                      # e.g. "dns"

async def collect(self, target: Target) -> CollectorResult:

"""Returns entities, relations, evidence. Never raises: errors go in result.errors"""

## 6.3 Module 3: Intelligence Correlation

Yahan raw lists ko structured intelligence mein badla jata hai. Detail section 9 mein.

## 6.4 Module 4: Investigation Graph

Interactive relationship visualization, jo demo ka main attraction hai. Detail section 10 mein.

## 6.5 Module 5: AI Investigation Copilot

Structured findings se grounded summary, important findings, risk observations aur suggested next steps. Detail section 11 mein.

## 6.6 Module 6: Evidence System

Har finding ka traceable proof. Detail section 12 mein.

## 6.7 Module 7: Investigation Dashboard

Sab kuch ek screen par. Detail section 13 mein.

## 6.8 Module 8: Automated Report

One-click PDF report. Detail section 14 mein.

# 7. OSINT Collectors in Detail

Golden rule: Sirf passive aur public. Normal DNS queries, public APIs, public logs, aur ek normal browser jaisi HTTP GET request. Kisi protected system ko access karne ki koshish nahi.

## 7.1 DNS Collector

| Aspect | Detail |
| --- | --- |
| Purpose | Target ka DNS footprint samajhna: kaun host karta hai, mail kaun handle karta hai, kaunse services verify hain. |
| Library | dnspython |
| Records | A, AAAA, MX, NS, TXT, CNAME, SOA |
| Extra parsing | TXT se SPF aur DMARC parse karo. MX/SPF se email provider detect karo (Google Workspace, Microsoft 365, Zoho, etc.). TXT verification strings se SaaS usage hints milte hain (e.g. site-verification records). |
| Entities created | domain, ip, nameserver, mail_provider |
| Relations | domain RESOLVES_TO ip, domain USES_NS nameserver, domain USES_MAIL provider |
| Evidence | Query type, resolver used, raw answer, timestamp |
| Limitations | Wildcard DNS false positives de sakta hai. Resolver caching ka effect ho sakta hai. |

import dns.resolver

RTYPES = ["A", "AAAA", "MX", "NS", "TXT", "CNAME", "SOA"]

def get_records(domain: str, rtype: str) -> list[str]:

try:

answers = dns.resolver.resolve(domain, rtype, lifetime=5)

return [r.to_text() for r in answers]

except (dns.resolver.NoAnswer, dns.resolver.NXDOMAIN,

dns.resolver.NoNameservers, dns.exception.Timeout):

return []

## 7.2 WHOIS / RDAP Collector

| Aspect | Detail |
| --- | --- |
| Purpose | Domain registration metadata: registrar, dates, nameservers, status. |
| Source | RDAP (modern, JSON based replacement of WHOIS) via ipwhois ya direct RDAP bootstrap; fallback python-whois. |
| Data | Registrar, creation date, expiry date, updated date, nameservers, status flags. |
| Useful signals | Bahut nayi creation date = suspicious/new infrastructure. Expiry nazdeek = takeover risk observation. |
| Limitations | GDPR ke baad registrant details aksar redacted hoti hain. Ye report ke Limitations section mein mention karna. |

## 7.3 Certificate Transparency and Subdomain Collector

Ye sabse valuable collector hai, kyunki CT logs public hote hain aur certificates ke SAN (Subject Alternative Names) mein bahut saare hostnames mil jate hain.

| Source | Method | Cost | Note |
| --- | --- | --- | --- |
| crt.sh | https://crt.sh/?q=%25.example.com&output=json | Free | Kabhi slow ya timeout; retry + cache zaroori |
| Certspotter API | JSON API by domain | Free tier | Fallback source |
| Wordlist DNS resolve | Small list: www, api, dev, mail, staging, admin, test, cdn ... | Free | Sirf DNS queries; aggressive brute-force nahi |
| Optional APIs | VirusTotal / SecurityTrails | Free tier limited | Enrichment, optional |

- Data extracted: issuer, serial, not_before / not_after, common name, SAN list.

- Processing: SANs deduplicate karo, wildcard entries (*.example.com) ko alag entity type do, phir har hostname DNS se resolve karke live/dead mark karo.

- Entities: subdomain, certificate, ip. Relations: domain HAS_SUBDOMAIN sub, certificate COVERS sub, sub RESOLVES_TO ip.

- Evidence: crt.sh entry id / URL, raw JSON row, timestamp.

import httpx

async def fetch_ct(domain: str) -> list[dict]:

url = f"https://crt.sh/?q=%25.{domain}&output=json"

async with httpx.AsyncClient(timeout=30) as c:

r = await c.get(url)

r.raise_for_status()

return r.json()

def extract_hostnames(rows: list[dict], domain: str) -> set[str]:

names = set()

for row in rows:

for n in row["name_value"].split("\n"):

n = n.strip().lower()

if n.endswith(domain):

names.add(n)

return names

## 7.4 Technology Detection Collector

| Approach | Detail |
| --- | --- |
| HTTP headers | Server, X-Powered-By, Via, Set-Cookie patterns, security headers (HSTS, CSP) ka presence. |
| HTML analysis | BeautifulSoup se meta generator, script/link src, inline framework markers (e.g. React root attributes, Next.js build paths). |
| Fingerprint DB | Wappalyzer style fingerprints (JSON rules) se web server, framework, CMS, JS libraries, analytics detect. |
| CDN / Cloud | CNAME patterns (cloudfront.net, azurewebsites.net, herokuapp.com) + published IP ranges (AWS, Cloudflare) se hosting/CDN identify. |
| TLS info | Python ssl se certificate chain, TLS version. |

Entities: technology (name, category, version if visible). Relations: subdomain USES_TECH technology, ip HOSTED_ON provider. Evidence: matched header/pattern + URL + timestamp. Confidence: header match = High, script-pattern = Medium, heuristic = Low.

Sirf homepage aur kuch common paths par normal GET request. Crawling limited rakho aur robots.txt ka respect karo.

## 7.5 Public GitHub Collector

| Aspect | Detail |
| --- | --- |
| API | GitHub REST API with personal access token (authenticated rate limit much higher than unauthenticated). |
| Search | Organization/user search by company name; repository search by domain string in README/homepage field. |
| Metadata collected | Repo name, description, primary language, stars, forks, last push, topics, homepage URL, contributors count. |
| Relations | repository MENTIONS domain, organization OWNS repository |
| Confidence | Homepage field exact domain match = High; README mention = Medium; name similarity = Low. |
| Ethical boundary | Sirf public repo metadata. Secrets, API keys, credentials ya private data dhundhna/pull karna strictly out of scope. |

## 7.6 Collector Execution Model

- Orchestrator asyncio.gather() se collectors parallel chalata hai, per-collector timeout ke saath.

- Ek collector fail ho toh baaki chalte rehte hain; error status dashboard par dikhta hai.

- Results 24h TTL ke saath cache hote hain taaki rate limits na toote.

- Progress live dikhane ke liye status endpoint polling ya Server-Sent Events use hota hai.

# 8. Data Model and Normalization

Sab collectors ka output teen cheezon mein todha jata hai: Entity, Relation aur Evidence. Ye design project ka backbone hai.

## 8.1 Entity and Relation Types

| Entity type | Example |
| --- | --- |
| domain | example.com |
| subdomain | api.example.com |
| ip | 203.0.113.10 |
| certificate | Let's Encrypt, valid 2026-08-01 to 2026-10-30 |
| technology | React, nginx, Cloudflare |
| organization | Example Technologies (GitHub org) |
| repository | github.com/example/project |
| nameserver | ns1.provider.com |
| mail_provider | Google Workspace |

| Relation type | Meaning | Typical source |
| --- | --- | --- |
| HAS_SUBDOMAIN | domain owns subdomain | CT logs, DNS |
| RESOLVES_TO | hostname points to IP | DNS |
| HOSTED_ON | IP belongs to cloud/CDN provider | IP range match |
| COVERS | certificate covers hostname | CT SAN |
| USES_TECH | host runs technology | Tech fingerprint |
| USES_NS / USES_MAIL | DNS / mail infrastructure | DNS |
| OWNS | organization owns repo | GitHub |
| MENTIONS | repo references domain | GitHub README/homepage |

## 8.2 Database Schema

CREATE TABLE investigations (

id INTEGER PRIMARY KEY,

target TEXT NOT NULL,

target_type TEXT NOT NULL,          -- domain | company

status TEXT NOT NULL,               -- pending | running | done | failed

started_at DATETIME, finished_at DATETIME

);

CREATE TABLE entities (

id INTEGER PRIMARY KEY,

investigation_id INTEGER REFERENCES investigations(id),

type TEXT NOT NULL,

value TEXT NOT NULL,

attributes JSON,                    -- extra fields (version, issuer, etc.)

first_seen DATETIME,

UNIQUE (investigation_id, type, value)

);

CREATE TABLE relations (

id INTEGER PRIMARY KEY,

investigation_id INTEGER REFERENCES investigations(id),

source_id INTEGER REFERENCES entities(id),

target_id INTEGER REFERENCES entities(id),

relation_type TEXT NOT NULL,

confidence TEXT                     -- high | medium | low

);

CREATE TABLE evidence (

id INTEGER PRIMARY KEY,

investigation_id INTEGER REFERENCES investigations(id),

entity_id INTEGER REFERENCES entities(id),

relation_id INTEGER REFERENCES relations(id),

source_name TEXT NOT NULL,          -- e.g. "crt.sh"

source_url TEXT,

raw_data JSON,

collected_at DATETIME NOT NULL,

confidence TEXT

);

## 8.3 Normalization Rules

- Hostnames lowercase mein, trailing dot remove.

- Duplicate entities (same type + value) merge hote hain, lekin har source ka evidence alag rakha jata hai.

- Timestamps UTC mein store hote hain.

- Raw response hamesha raw_data mein preserve hota hai taaki baad mein re-parse ho sake.

# 9. Correlation Engine

Ye woh module hai jahan project "interesting" banta hai. Sochiye collectors ne ye mila diya: example.com, api.example.com, github.com/example/project, React, AWS. Agar hum inko alag lists mein dikhaye toh value kam hai. Correlation inhe relationships mein badalta hai:

example.com

/       \

/         \

AWS         React

|

api.example.com

|

GitHub Project

## 9.1 Correlation Rules

| Rule | Resulting edge / insight | Confidence |
| --- | --- | --- |
| Subdomain ka DNS A record hai | subdomain RESOLVES_TO ip | High |
| IP AWS/Azure/GCP/Cloudflare range mein hai | ip HOSTED_ON provider | High |
| Certificate SAN mein hostname hai | certificate COVERS subdomain | Medium |
| Fingerprint headers/HTML se match hua | subdomain USES_TECH technology | Medium |
| Ek hi IP par multiple subdomains | Shared-infrastructure cluster tag | Medium |
| Ek hi certificate kai hostnames cover kare | Certificate relationship group | Medium |
| Repo ka homepage ya README domain mention kare | repository MENTIONS domain | Medium to High |
| Same nameserver / registrar pattern | Ownership hint (informational) | Low |

## 9.2 Confidence Scoring

Har relation ko High / Medium / Low label milta hai. Agar same relation multiple independent sources se confirm ho, confidence ek level upar chala jata hai.

| Level | Meaning | Example |
| --- | --- | --- |
| High | Direct technical observation, verifiable by re-running the query | DNS A record |
| Medium | Inferred from strong indirect signal | Certificate SAN, header fingerprint |
| Low | Heuristic / similarity based, manual review recommended | Repo name similarity |

## 9.3 Pseudo-code

def correlate(inv_id):

G = nx.MultiDiGraph()

for e in load_entities(inv_id):

G.add_node(e.id, type=e.type, label=e.value)

# Rule 1: subdomain -> ip (from DNS evidence)

for sub in entities(inv_id, "subdomain"):

for ip in resolve(sub.value):

add_relation(sub, ip, "RESOLVES_TO", "high")

# Rule 2: ip -> provider (IP range match)

for ip in entities(inv_id, "ip"):

provider = match_cloud_range(ip.value)

if provider:

add_relation(ip, provider, "HOSTED_ON", "high")

# Rule 3: shared infrastructure cluster

for ip, subs in group_subdomains_by_ip(inv_id).items():

if len(subs) > 1:

tag_cluster(ip, subs)

# Rule 4: repo mentions domain

for repo in entities(inv_id, "repository"):

if domain_in(repo.homepage) or domain_in(repo.readme):

add_relation(repo, root_domain, "MENTIONS", "medium")

return export_graph_json(G)

# 10. Investigation Graph

Graph demo ka sabse bada visual attraction hai. Isse investigator ek nazar mein infrastructure ka structure samajh sakta hai.

## 10.1 Library Choice

| Library | Pros | Cons |
| --- | --- | --- |
| Cytoscape.js (recommended) | Graph-specific, multiple layouts (cose, dagre, concentric), bade graphs handle karta hai, selectors se styling | Thoda learning curve |
| React Flow | React-native feel, custom nodes sundar | Auto layout ke liye dagre alag lagana padta hai; bade graphs mein heavy |

## 10.2 Node and Edge Styling

| Node type | Color / shape | Note |
| --- | --- | --- |
| domain (root) | Dark blue, large circle | Center of graph |
| subdomain | Light blue circle | Live = solid border, dead = dashed |
| ip | Orange square |  |
| technology | Green rounded rectangle | Icon by category |
| certificate | Yellow diamond |  |
| repository | Purple hexagon | GitHub |
| provider / cloud | Grey cloud shape | AWS, Cloudflare, etc. |

## 10.3 Interactive Features

- Click node: Side panel mein details + saara evidence (source, URL, timestamp, confidence).

- Filter by type: Sirf subdomains ya sirf technologies dikhao.

- Search box: Node name se highlight.

- Layout switch: Force-directed / hierarchical toggle.

- Edge tooltip: Relation type aur confidence.

- Export PNG: cy.png() se image, jo report mein embed hoti hai.

## 10.4 Graph JSON Format

{

"nodes": [

{"data": {"id": "e1", "label": "example.com", "type": "domain"}},

{"data": {"id": "e2", "label": "api.example.com", "type": "subdomain"}},

{"data": {"id": "e3", "label": "React", "type": "technology"}}

],

"edges": [

{"data": {"source": "e1", "target": "e2", "type": "HAS_SUBDOMAIN", "confidence": "high"}},

{"data": {"source": "e2", "target": "e3", "type": "USES_TECH", "confidence": "medium"}}

]

}

# 11. AI Investigation Copilot

Ye "Copilot" wala part hai. Saari findings collect hone ke baad structured data LLM ko diya jata hai. Rule number 1: The AI should summarize evidence, not invent facts.

## 11.1 Design Principles

| Principle | Implementation |
| --- | --- |
| Grounded input only | LLM ko raw internet access nahi. Sirf database se nikla structured findings JSON. |
| Citations mandatory | Har claim ke saath finding ID cite karna zaroori. |
| Low creativity | Temperature 0 se 0.2. |
| Structured output | JSON schema follow karna, taaki UI reliably render kare. |
| Post-validation | Response ke cited IDs DB mein exist karte hain ya nahi check hota hai; invalid ho toh reject/retry. |
| Honest uncertainty | Data kam ho toh model ko bolna hai "insufficient data", guess nahi. |

## 11.2 System Prompt (Draft)

You are an OSINT analyst assistant.

Use ONLY the JSON findings provided below. Do not add outside knowledge

about the target. Every statement must cite one or more finding IDs

like [F12]. If the data is insufficient, say so explicitly.

Never speculate about intent, ownership, or vulnerabilities.

Return ONLY valid JSON with keys:

summary: string

key_findings: [{text, finding_ids[]}]

risk_observations: [{text, finding_ids[], confidence}]

suggested_next_steps: [string]

limitations: [string]

## 11.3 Sample Output

{

"summary": "The investigation identified 14 subdomains associated with

example.com [F1-F14]. React and an AWS-hosted component were

observed [F20, F22].",

"key_findings": [

{"text": "14 subdomains discovered via Certificate Transparency",

"finding_ids": ["F1","F14"]},

{"text": "AWS infrastructure identified for api.example.com",

"finding_ids": ["F22"]},

{"text": "2 public GitHub repositories reference the domain",

"finding_ids": ["F30","F31"]}

],

"suggested_next_steps": [

"Examine newly discovered subdomains",

"Review public repositories",

"Examine certificate relationships"

],

"limitations": ["WHOIS registrant data is redacted"]

}

## 11.4 LLM Options

| Option | Pros | Cons |
| --- | --- | --- |
| Hosted API (Claude / OpenAI / Gemini) | Best quality, easy integration | API key, rate limits or cost |
| Gemini free tier | Free, decent quality | Rate limits |
| Local model (Ollama + Llama / Qwen) | Free, private, offline demo possible | Slow on weak laptops, lower quality |

## 11.5 Chat with Investigation (Bonus)

User sawal puch sakta hai, jaise "Kaunse subdomains AWS par hain?". System question ke hisaab se relevant entities/relations DB se nikalta hai (RAG-lite), sirf wahi context LLM ko deta hai, aur answer ke saath evidence IDs return karta hai. Isse answers grounded rehte hain.

# 12. Evidence System

Ye bahut important hai. Isse project "AI says this company uses AWS" se upar uth ke "AWS detected, Source: DNS + IP range, Evidence: record, Timestamp: 23 Sep 2026" ban jata hai. Academic credibility yahin se aati hai.

## 12.1 Evidence Record Format

| Field | Example |
| --- | --- |
| Finding ID | F22 |
| Finding | api.example.com hosted on AWS |
| Type | relation: ip HOSTED_ON provider |
| Source | DNS A record + published AWS IP ranges |
| Reference | Query: A api.example.com; Range file version/date |
| Raw data | {"answer": "203.0.113.10", "range": "..."} |
| Collected at | 2026-09-23 09:35 UTC |
| Confidence | High |
| Collected by | dns_collector v1.0 |

## 12.2 Traceability Chain

AWS detected  ->  Source (DNS + IP range)  ->  Evidence (raw record)  ->  Timestamp

Dashboard mein kisi bhi node par click karke ye poori chain dekhi ja sakti hai, aur report ke "Evidence References" section mein bhi ye sab list hota hai.

# 13. Investigation Dashboard

## 13.1 Layout

+--------------------------------------------------------------+

| OSINT INVESTIGATION            Target: example.com   [Status: Done]  |

+--------------------------------------------------------------+

|  Domains        Subdomains        Technologies        Repos       |

|     4              31                 12                2         |

+--------------------------------------------------------------+

|                  RELATIONSHIP GRAPH                           |

|        [ interactive Cytoscape graph ]     | Evidence panel  |

+--------------------------------------------------------------+

| Tabs: DNS | Certificates | Subdomains | Technologies | GitHub   |

+--------------------------------------------------------------+

| AI SUMMARY + KEY FINDINGS                                     |

+--------------------------------------------------------------+

|                 [ Generate Investigation Report ]             |

+--------------------------------------------------------------+

## 13.2 Components

| Component | Function |
| --- | --- |
| Target form | Target, type, consent checkbox, Start button |
| Progress tracker | Live status per collector: DNS done, CT running, Tech pending ... |
| Stat cards | Counts of domains, subdomains, technologies, IPs, repos |
| Graph panel | Cytoscape graph with filters and search |
| Evidence panel | Selected node ki details + proofs |
| Data tabs | Table views with sorting/search/export CSV |
| AI panel | Summary, findings, risks, next steps, chat box |
| History page | Previous investigations list |

# 14. Automated Report Generator

"Generate Report" button dabane par ek professional PDF banta hai. Approach: Jinja2 HTML template + WeasyPrint se PDF export. Graph ko Cytoscape se PNG export karke embed kiya jata hai.

| # | Section | Content |
| --- | --- | --- |
| 1 | Target Information | Target, type, investigator note |
| 2 | Investigation Timestamp | Start/end time (UTC) |
| 3 | Data Sources | List of sources and methods used |
| 4 | Domain Intelligence | Registrar, dates, nameservers |
| 5 | DNS Findings | Records table, email provider, SPF/DMARC |
| 6 | Certificate Findings | Issuers, validity, SANs |
| 7 | Subdomains | List with live/dead, IPs |
| 8 | Technologies | Detected tech by category with confidence |
| 9 | Public Repository Findings | Repos, languages, activity |
| 10 | Relationship Graph | Embedded graph image + legend |
| 11 | Key Observations | AI-generated, citation based |
| 12 | Evidence References | Finding ID to source/timestamp table |
| 13 | Limitations | Redacted data, rate limits, passive-only constraints |

# 15. Technology Stack

| Layer | Choice | Why |
| --- | --- | --- |
| Frontend | Next.js + Tailwind CSS | Fast development, good component ecosystem, easy dashboard UI |
| Graph UI | Cytoscape.js (react-cytoscapejs) | Best fit for large relationship graphs |
| Backend | Python + FastAPI | Async support, auto docs (Swagger), OSINT libraries Python mein hi hain |
| Data validation | Pydantic | Common schema across collectors |
| DNS | dnspython | Standard DNS toolkit |
| HTTP | httpx (async) | Parallel requests |
| HTML parsing | BeautifulSoup4 | Tech fingerprinting |
| GitHub | PyGithub / REST | Repo metadata |
| Database | SQLite + SQLAlchemy | Mini-project ke liye kaafi; Postgres upgrade path |
| Graph logic | NetworkX | Graph algorithms, JSON export |
| AI | LLM API or Ollama | Grounded summarization |
| Reports | Jinja2 + WeasyPrint | HTML to PDF |
| Testing | pytest, pytest-asyncio, Playwright (optional) | Unit + integration + UI tests |
| Version control | Git + GitHub | Team collaboration |

# 16. API Specification

| Method | Endpoint | Purpose |
| --- | --- | --- |
| POST | /api/investigations | Naya investigation start karo. Body: target, target_type, consent |
| GET | /api/investigations | History list |
| GET | /api/investigations/{id}/status | Per-collector progress |
| GET | /api/investigations/{id}/graph | Cytoscape nodes + edges JSON |
| GET | /api/investigations/{id}/findings | Findings with filters (type, confidence) |
| GET | /api/entities/{id}/evidence | Ek node ka evidence list |
| POST | /api/investigations/{id}/summary | AI summary generate/refresh |
| POST | /api/investigations/{id}/chat | Grounded Q&A |
| GET | /api/investigations/{id}/report | PDF download |

## 16.1 Sample Request and Response

POST /api/investigations

{ "target": "example.com", "target_type": "domain", "consent": true }

201 Created

{ "id": 7, "status": "running" }

GET /api/investigations/7/status

{ "dns": "done", "whois": "done", "ct": "running",

"tech": "pending", "github": "pending" }

# 17. Project Folder Structure

osint-copilot/

|-- backend/

|   |-- app/

|   |   |-- main.py                # FastAPI entry

|   |   |-- api/                   # routes

|   |   |-- collectors/

|   |   |   |-- base.py

|   |   |   |-- dns_collector.py

|   |   |   |-- whois_collector.py

|   |   |   |-- ct_collector.py

|   |   |   |-- tech_collector.py

|   |   |   `-- github_collector.py

|   |   |-- core/                  # orchestrator.py, normalizer.py

|   |   |-- correlation/           # rules.py, graph_builder.py

|   |   |-- ai/                    # prompts.py, copilot.py, validator.py

|   |   |-- reports/               # templates/, generator.py

|   |   |-- models/                # SQLAlchemy + Pydantic

|   |   `-- db.py

|   |-- tests/

|   `-- requirements.txt

|-- frontend/

|   |-- app/                       # Next.js pages

|   |-- components/                # GraphView, Dashboard, EvidencePanel

|   `-- lib/api.ts

|-- data/                          # cloud IP ranges, fingerprints, sample runs

`-- README.md

# 18. Implementation Plan

## 18.1 Proposed Team Split

Ye sirf suggestion hai. Apni strengths aur interests ke hisaab se adjust kar lena.

| Member | Ownership |
| --- | --- |
| Yash | Overall architecture, database schema, data model, correlation engine, AI Copilot, evidence system, integration |
| Rian | Collectors: DNS, WHOIS/RDAP, CT/subdomains, technology detection, GitHub; caching and error handling |
| Romit | Frontend: dashboard, Cytoscape graph, evidence panel; PDF report template and generation |

## 18.2 Timeline (8 Weeks)

| Week | Milestone | Deliverable |
| --- | --- | --- |
| 1 | Scope freeze, schema design, repo + FastAPI skeleton, Next.js skeleton | Repo, schema, project plan |
| 2 | DNS + WHOIS collectors, normalizer, DB writes | Working DNS to DB pipeline |
| 3 | CT/subdomain + technology collectors | Subdomains and tech in DB |
| 4 | GitHub collector, correlation rules v1 | Graph JSON from real data |
| 5 | Dashboard UI + Cytoscape graph | Interactive graph demo |
| 6 | Evidence panel + AI Copilot integration | Grounded AI summary |
| 7 | Report generator, testing on 5 to 10 real domains, evaluation numbers | PDF report, test results |
| 8 | Polish, documentation, PPT, offline demo fallback, rehearsal | Final submission |

## 18.3 First Thin Slice (Start Here)

Pehle ek chhota end-to-end slice banao: input to DNS collector to DB to JSON API to dummy Cytoscape graph. Jab ye chal jaye, baaki modules same pattern repeat karenge. Isse integration risk shuru mein hi khatam ho jata hai.

## 18.4 Immediate Next Steps

- GitHub repo banao aur folder structure push karo.

- SQLite schema finalize karo (entities / relations / evidence).

- DNS collector end-to-end implement karo.

- Team meeting mein scope aur ownership confirm karo.

- Test targets ki list banao (apna domain + 9 known public domains).

# 19. Testing and Evaluation

## 19.1 Test Strategy

| Level | What is tested | Tool |
| --- | --- | --- |
| Unit | Har collector ka parser, normalizer, correlation rules (mock responses ke saath) | pytest |
| Integration | Collector to DB to graph pipeline; API endpoints | pytest + TestClient |
| AI validation | JSON schema compliance, cited ID validity, refusal on insufficient data | pytest + fixtures |
| UI | Form validation, graph render, evidence panel, report download | Manual checklist / Playwright |
| Security | Input sanitization, SSRF checks, rate limiting | Manual + unit tests |
| Performance | Total investigation time per target, cache hit rate | Timing logs |

## 19.2 Evaluation Metrics

| Metric | How measured |
| --- | --- |
| Subdomain precision | Discovered subdomains me se kitne actually valid/live hain |
| Subdomain recall | Known ground-truth subdomains me se kitne discover hue (ground truth apne domains ya manually verified sources se) |
| Tech detection accuracy | Manually verified tech stack se compare |
| AI citation validity | Cited finding IDs ka % jo DB mein exist karte hain (target 100%) |
| AI faithfulness | Random sample manually check: koi unsupported claim toh nahi |
| Time saved | Manual multi-tool workflow vs Copilot, minutes mein |
| Report completeness | 13 sections ka coverage |

Pro tip: Viva mein sirf "demo chala" bolne se behtar hai numbers dikhana, jaise "10 domains par X% subdomain recall aur manual workflow se Y guna kam time".

# 20. Risks and Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| crt.sh slow ya timeout | Incomplete subdomains | Retry with backoff, cache, Certspotter fallback |
| API rate limits (GitHub etc.) | Missing data | Authenticated tokens, 24h cache, graceful degradation |
| LLM hallucination | Wrong claims in report | JSON-only grounded input, mandatory citations, ID validation |
| Wildcard DNS | False subdomains | Wildcard detection by resolving random label |
| Scope creep | Delay | Username/social = Future Work; scope freeze week 1 |
| Internet failure during demo | Demo fail | Pre-collected sample investigation saved in DB (offline mode) |
| Legal / ethical concerns | Project rejection or misuse | Passive-only policy, consent checkbox, Limitations section |
| Team integration issues | Late bugs | Thin slice first, shared schema contract, weekly integration |

# 21. Ethics, Legal and Responsible Use

## 21.1 Allowed (Passive)

- Public DNS queries.

- Public Certificate Transparency logs.

- Public APIs (RDAP, GitHub public data) within their terms.

- Normal HTTP GET requests to public pages (like a browser).

## 21.2 Not Allowed

- Port scanning, vulnerability scanning, exploitation.

- Brute-forcing logins or directories aggressively.

- Scraping content behind login or paywalls.

- Searching for or collecting leaked credentials, API keys, or secrets.

- Profiling private individuals.

## 21.3 Safeguards in the System

- Consent/legitimate-purpose checkbox before every investigation.

- Private IP / localhost blocking to prevent SSRF.

- Rate limiting and per-source throttling.

- Respect for robots.txt and API terms of service.

- Demos sirf apne domain, example.com, ya explicit permission wale targets par.

- Har report mein Limitations aur passive-only disclaimer.

# 22. Limitations

- Passive OSINT sirf woh dikhata hai jo publicly observable hai; internal infrastructure invisible rahega.

- WHOIS/RDAP registrant details aksar redacted hoti hain.

- Technology detection heuristic hai, version numbers hamesha visible nahi hote.

- CT logs sirf woh hostnames dikhate hain jinke liye certificate issue hua.

- Company to domain mapping v1 mein user input par depend karta hai.

- LLM output quality model par depend karti hai, isliye validation layer zaroori hai.

- Free API tiers ki rate limits large-scale use ko restrict karti hain.

# 23. Future Work

| Enhancement | Description |
| --- | --- |
| Username / email modules | Public username presence checks, email domain intelligence (careful ethical scoping) |
| Continuous monitoring | Scheduled re-scans, alert on naye subdomains ya certificate changes |
| Historical analysis | Wayback Machine snapshots se changes compare karna |
| Framework tagging | Observations ko MITRE ATT&CK reconnaissance techniques se map karna |
| Collaboration | Multi-user workspaces, shared investigations, comments |
| Graph database | Neo4j for complex queries at scale |
| Job queue | Celery + Redis for heavy parallel workloads |
| More sources | Wayback, passive DNS providers, breach-metadata-free public registries |

# 24. Viva Preparation: Probable Questions

| Question | Suggested answer |
| --- | --- |
| Ye Maltego / SpiderFoot / Shodan se kaise alag hai? | Wo strong aggregators hain. Hamara focus evidence-traceable AI summary, auto-report aur lightweight open-source stack par hai, aur pura pipeline explainable hai. |
| LLM galat bole toh? | LLM sirf structured findings dekhta hai, har claim ka ID cite karna zaroori hai, aur post-validation invalid IDs reject karta hai. Temperature bhi low hai. |
| Sirf passive kyun? | Legal aur ethical safety. Active scanning ke liye authorization chahiye. Passive approach public data tak limited hai. |
| Scalability kaise hogi? | Async collectors abhi; future mein Celery/Redis queue, PostgreSQL, caching layer. |
| Accuracy kaise measure ki? | Known domains par ground truth banaya, subdomain precision/recall, tech detection accuracy aur AI citation validity measure ki. |
| Company name se domain kaise milta hai? | V1 mein user official domain deta hai taaki false positives na hon. Future mein verified lookup add kar sakte hain. |
| Data privacy ka kya? | Sirf public infra data, koi personal profiling nahi, consent checkbox, aur registrant PII redacted hi rehta hai. |
| Correlation mein ML kyun nahi? | Rule-based correlation explainable aur verifiable hai, OSINT mein traceability zyada important hai. ML future work mein clustering/ranking ke liye ho sakta hai. |
| Offline demo ka plan? | Pre-collected investigation DB mein saved hai, network fail hone par replay mode. |

# 25. References and Resources

- crt.sh (Certificate Transparency search): crt.sh

- RDAP / IANA RDAP bootstrap: rdap.org, iana.org

- GitHub REST API docs: docs.github.com/rest

- dnspython documentation: dnspython.readthedocs.io

- FastAPI documentation: fastapi.tiangolo.com

- Cytoscape.js documentation: js.cytoscape.org

- NetworkX documentation: networkx.org

- WeasyPrint documentation: weasyprint.org

- Next.js documentation: nextjs.org

- Certificate Transparency (RFC 6962 / RFC 9162)

- Wappalyzer open fingerprint data (community forks)

Apni final submission mein IEEE/APA format mein proper citations add karna aur har link ki latest availability check kar lena.

# Appendix A: Sample Investigation Walkthrough

Target: example.com (Type: Domain). Neeche ek illustrative flow hai.

| # | Stage | Illustrative result |
| --- | --- | --- |
| 1 | DNS | A: 203.0.113.10; MX: Google Workspace; NS: 2 nameservers; SPF + DMARC present |
| 2 | WHOIS/RDAP | Registrar, created 2015, expires 2027 (illustrative) |
| 3 | CT | Certificates found; 31 unique SAN hostnames |
| 4 | Subdomains | 31 discovered, 24 resolve to IPs |
| 5 | Technology | React (script pattern), nginx (header), AWS (IP range) |
| 6 | GitHub | 2 public repos referencing the domain |
| 7 | Correlation | api.example.com HOSTED_ON AWS; 6 subdomains share one IP cluster |
| 8 | AI summary | Grounded summary with finding IDs, next-steps list |
| 9 | Report | 13-section PDF with embedded graph |

# Appendix B: Glossary

| Term | Meaning |
| --- | --- |
| OSINT | Open-Source Intelligence: public sources se collected intelligence |
| Passive recon | Target ko directly disturb kiye bina public data collect karna |
| SAN | Subject Alternative Name: certificate mein listed extra hostnames |
| CT (Certificate Transparency) | Public append-only logs jisme issued certificates record hote hain |
| RDAP | Registration Data Access Protocol: WHOIS ka JSON based successor |
| SPF / DMARC | Email authentication DNS records |
| Entity | Graph ka node: domain, IP, tech, repo, etc. |
| Relation | Do entities ke beech ka connection |
| Evidence | Finding ka proof: source, raw data, timestamp |
| RAG | Retrieval-Augmented Generation: relevant data nikaal ke LLM ko dena |
| SSRF | Server-Side Request Forgery: server ko internal resources hit karwane wala attack |
| Wildcard DNS | Har subdomain ke liye same record return karne wali DNS setting |